JISC DEVELOPMENT PROGRAMMES

Project Document Cover Sheet

PROJECT PLAN

| Project Acronym | RIPPLL | Project ID |  |
| --- | --- | --- | --- |
| Project Title | Regional Interoperability Project on Progression for Lifelong Learning [At bid stage, entitled: ’Interoperability standards for learner information to support progression on a regional basis between episodes of Lifelong Learning’] |
| Start Date | January 2005 | End Date | March 2006 |
| Lead Institution | University of Nottingham |
| Project Director | Dr Angela Smallwood |
| Project Manager & contact details | tba |
| Partner Institutions | Nottingham Trent University The Nottingham Passport UfI/learndirect (East Midlands) Three colleges in Greater Nottingham 14–19 Strategy Group Broxtowe College New College Nottingham West Notts College |
| Project Web URL | www.nottingham.ac.uk/rippll |
| Programme Name (and number) | Distributed eLearning Programme: Regional eLearning pilot projects (7/04) |
| Programme Manager | Sarah Davies |

# Document

| Document Title | Project Plan |
| --- | --- |
| Authors & project roles | University of Nottingham: Angela Smallwood, project director David Ford, IT manager Sandra Kingston, project administrator Nottingham Trent University: David Allen, project co-ordinator for NTU input Richard Massey, IT manager, Shibboleth manager Karen Moss, pedagogy of PDP Nottingham Passport: Phil Harley, LEA 14-19 transition strategy |
| Date | 28 February 2005 | Filename |  |
| URL |  |
| Access | Project and JISC internal |  |

# Document History

| Version | Date | Comments |
| --- | --- | --- |
| Version 1 | 8 Feb 2005 | Partial draft internal to Univ of Nottingham |
| Version 2 | 18 Feb 2005 | Draft for partners, inviting further contributions and comments |
| Version 3 | 28 Feb 2005 | Draft submitted to JISC Programme Manager |
| Version 3a | 18 March 2005 | Incorporating feedback following Programme Manager visit |
| Version 4 | 31 March 2005 | Final version submitted to Programme Manager |

# JISC Project Plan Template

## Overview of Project

### 1. Background

The Nottingham-led JISC MLEs for LLL project Specifying an ePortfolio has trialled interoperability between on-line personal development planning (PDP) systems in 14-19 education and HE: that is, between the City of Nottingham Passport (CoNP) and The University of Nottingham (UoN) ePARs system. This has been carried out in conjunction with work with UCAS on interoperable data transfer between post-16, UCAS and HEIs to facilitate learners’ applications to HE, with special reference to the need for enhanced Personal Statements in the context of the Schwartz recommendations for Fair Admissions.  Further work is needed to identify the full range of enhanced admissions data which would support the Schwartz recommendations and assist FEIs and HEIs to manage the administrative and pedagogic implications.  There is also a need to study the requirements of a much wider range of users, including learners on vocational pathways and learners who are work-based, in order to inform the ongoing development of technical specifications.  Hence the extension of the existing CoNP-UoN partnership to include Nottingham Trent University (NTU) and UfI/learndirect (East Midlands) in the regional project.

With strong track-records in Progress Files, Widening Participation and student inclusion, the partners have the potential to establish in Greater Nottingham a national demonstration site for cross-sector collaboration in personal development planning (PDP) technology to support widening participation. The outcomes should be transferable regionally and nationally. Nottingham’s early practice in linking school-based learning (from Key Stages 3 to 5) into and through HE has already been identified by European Schoolnet as of prime interest in the European context.  The Nottingham Passport continues to develop rapidly and is now (February 05) the subject of a case study commissioned by Becta under ‘Sharing effective ICT practice in 14-19 collaborative developments’.

Regional objectives addressed by this project include:

- Widening participation

- Retaining more of the graduate population and thus helping to achieve a higher-skill economy for the East Midlands

- Attending to vocational pathways

### 2. Aims and Objectives

#### Aims

- To support progression to HE for widening participation (WP), by making all major existing electronic systems in use in the Nottingham area for study-based Progress Files interoperable, using the UK LeaP  interoperability standards

- To pilot the transfer of data directly from the main post-16 PDP system (City of Nottingham Passport - CoNP) into HE PDP systems (University of Nottingham ePARs; Nottingham Trent University PDP) to support learner admissions and transitions, thus joining up successive phases of study, pre-HE and HE

- To develop understanding of further transition processes between study and employment (in both directions) and consider connections with issues of graduate retention in the region

- To pilot the use of Shibboleth to facilitate access to learner information deposited at key partner organisations

- To contribute to the building of interoperability specifications for systems supporting lifelong learning by providing further development of the UK LeaP  open standards and proving their applicability in a number of different environments.

#### Objectives

This project will:

- develop 10 new progression/transition use cases reflecting a broad range of learners, including vocational pathway learners and work-based learners, progressing into further study or employment at both school and HE level, and identified in collaboration with at least three FE colleges, with employers and with the regional division of Ufi/learndirect

- extend interoperability pilots of data transfer between the Passport and the University of Nottingham PDP systems to the PDP system at Nottingham Trent University (NTU), carrying out five mapping exercises and five LIP transfers, responding to the requirements identified in the use cases for the purposes of progression/transition, induction and ongoing PDP

- support the use of UK LeaP  in the parallel development (2004-2006) of a post-16 on-line admissions project for Greater Nottingham

- scope and document the interoperability issues raised for at least two major employers and for the main commercial supplier of FE systems in the region

- pilot the use of Shibboleth to facilitate access to learner information deposited at key partner organisations.

### 3. Overall Approach

The work of this project will build on the foundations laid in the Nottingham MLEs for LLL project ‘Specifying an ePortfolio’, sharing the experience of the University of Nottingham in PDP LIP-mapping, data exchange and use case development from that project with NTU and local FE colleges, and extending the coverage to include the Nottingham Passport data for application to post-16 education.  Activities critical to success include:

- Mapping the NTU PDP system to UK LeaP

- Mapping the CoNP FE application tools to UK LeaP

- Developing use cases for a wide range of learners, including learners on vocational pathways and work-based learners through collaboration with Ufi/learndirect and/or at least two local employers.

The use cases are to be developed through a series of workshop events led by pedagogic staff from UoN and NTU.  Following an initial training workshop for NTU staff and a launch event with FE, Ufi/learndirect and employer partners, the team will draw up a programme for the workshop series, fixing the timing and content of the workshops and the precise deployment of team members across the programme.

Given the wide range of stakeholders within the participating institutions, some cross-project fora will also be convened, as necessary, for colleagues in cognate areas in different sectors to come together to share learning and develop materials: e.g. pedagogic/guidance staff, technical staff, careers staff, admissions staff, students.

### 4. Project Outputs

Deliverables:

- Project website

- Ten workshops

- Ten use cases on progression:

  - for a wide range of WP and adult learners

  - from and to employment

- Seven test transfers of learner information using Shibboleth

- Consultation and dissemination events

- Reports on

  - Five inter-institutional UK LeaP  data transfers

  - Shibboleth pilot activities and findings

  - Interoperability issues for at least one major employer

  - Feasibility of using UK LeaP  within a commercial FE student management system

  - Implications and challenges of regional implementation

- Technical specifications:

  - Use case documentation

  - UK LeaP mappings for different systems, including NTU PDP system, Greater Nottingham post-16 admissions process and an employer or UfI/learndirect system

- Documentation standards for use cases and scenarios

- Evaluation reports

- Final project report

- Conference presentations

- Case study/ies e.g. on institutional implementation of on-line PDP in two HEIs; on data exchange across two interfaces (KS4-FE; FE-HE); on FE admissions process.

### 5. Project Outcomes

- Demonstration of the feasibility of transferring personal data using UK LeaP  between a range of FE, HE and employment-related databases.  Also therefore achievement of continuity of PDP and achievement records for learners between successive episodes of study at different institutions, improvement in quality of applications for work, training or further study (reducing the need for 1-1 interviews for admission to HEIs) and new opportunities to showcase achievements

- Identification of the needs of vocational and work-based learners and students progressing from FE and HE to training/employment.  The outcomes will provide important input into the ongoing development of the technical specification for UK LeaP.

- Enhancement of collaborative relationships between employers and education providers and identification of appropriately enhanced information, provided by PDP in FE/HE, to facilitate employers’ recruitment and ongoing staff-development processes.

- A demonstration example of cross-sector and cross-institutional collaboration, important both for the region and nationally

- Significant enhancement of perceptions of the City of Nottingham Passport among school-based learners and increased levels of take-up of and engagement with PDP

- Increased staying-on rate at the transition from KS4 to FE, leading to increase in WP recruitment of locally-based learners to both HEIs

- Improved information for staff for the purposes of induction and for early identification of learners’ support needs after transitions into FE and HE, optimising appropriate placement arrangements and maximising retention

- A demonstration of the use of the UK LeaP interoperability standards in the Greater Nottingham post-16 admissions process, an innovative implementation which other institutions will be able to build upon, elsewhere in the region and nationally

### 6. Stakeholder Analysis

| Stakeholder | Interest / stake | Importance |
| --- | --- | --- |
| External: |  |  |
| CETIS | Project is trialling and contributing to development of UK LeaP | H |
| UCAS | Project is testing data transfer for an admissions process | M |
| QCA | Nottingham Passport is to be assessed/ accredited | H |
| egif | Project is linking a series of stages of Lifelong Learning, including LEAs and employers | H |
| European Schoolnet | Development of Nottingham Passport | M |
| Becta | Development of Nottingham Passport | H |
| DfES ref. Schwartz and 14-19 reforms; also eLearning Strategy | Further specification of an ePortfolio for Lifelong Learning. FE and HE admissions enhanced for Widening Participation and institutional efficiency and transparency | H |
| Vendors, e.g. Nuventive | Extended range of use cases proving concept and testing robustness of UK LeaP specification | M |
| Other JISC projects/programmes and LIPSIG | Feeding important use cases and outcomes of test data transfers into parallel project to develop a Reference Model for ePortfolio for the ELF | H |
| Within the project: |  |  |
| Senior managers in all partner organisations: FEIs, HEIs, LEAs, Ufi, | Successful recruitment, induction, retention and progression of learners – especially, enhanced performance in widening participation | M |
| Greater Nottingham 14-19 Strategy Group, esp. the FE Admissions Working Group | Take-up of the Nottingham Passport across both LEAs and usefulness for transmission of learners’ data from KS4 into post-16 institutions | H |
| Admissions officers and admissions tutors | Enhanced IT support for fair, reliable, transparent, quality-assured admissions processes, reducing need for 1-1 interviews for locally based students | M |
| Widening participation teams, including NTU Progression Partnerships | IT support to smooth progression and induction and assist retention | H |
| Tutors (in FE and HE) | Enhanced information about learners to support induction, programme planning and PDP | M |
| Students | Seamless transfer of personal data between stages of education and training; incentivised personal development planning | M |
| Careers staff | Effective PDP systems supporting enhanced career planning and improved applications by students for work/training/further study | M |
| Work-based learners | As for ‘Students’ above, PLUS Recognition of full range of types of work-based learner factored into the specification of UK LeaP. | M |
| Technical staff | Effective IT solutions to core requirements for admissions and PDP processes | H |
| Employers | Enhanced processes for recruiting from FE and HE and for supporting employees entering FE or HE for further study/training | M |
| Vendor of Notts FE MIS (Distinction) | Opportunity to trial interoperability specification | H |

### 7. Risk Analysis.

| Risk | Probability (1-5) | Severity (1-5) | Score (P x S) | Action to Prevent/Manage Risk |
| --- | --- | --- | --- | --- |
| Loss of key staff | 1 | 4 | 4 | Early training of a larger team, both in use case development and LIP mapping, to spread expertise |
| Short-term availability problems relating to technical staff | 2 | 5 | 10 | Funding arrangements set up to allow other specialists to be brought in to carry out key developments if necessary |
| Partner participation and availability | 1 | 3 | 3 | The project content sits close to areas of strategic importance to all partners and complements existing programmes of work, so partner participation is well motivated. The project plan maximises efficiency by focusing on intensive and fully-negotiable workshop-based events |
| Lack of involvement from Distinction | 2 | 3 | 6 | Early contact with FE colleges; plan to work with most co-operative college using Distinction system as contingency |
| Reluctance of colleges to release FE staff | 2 | 3 | 6 | Make clear that full supply rates will be paid to recompense for staff time. Negotiate timing and location of FE-related events to fit in with college timetables. |
| Lack of cohesion between technical and pedagogical areas of project | 1 | 4 | 4 | Ensure staff from each area are represented in team meetings. One person identified to co-ordinate both areas in each HEI. |
| Lack of communication between partners | 1 | 5 | 5 | Regular team meetings and full distribution of notes made; key project documents stored in central repository accessible to all team members; regular review of progress and objectives; project manager to be copied into all correspondence |
| Delay in use case development | 2 | 3 | 6 | Early training of partners in methodology; early meetings to identify use cases and scenarios to be used; careful planning and agreement of scheduling of workshops |
| Cost of workshops exceeds budget | 1 | 3 | 3 | Clear records of costs for first workshop used as model; model to be updated after each event; budget review at mid-point of project |
| Slippage in mapping and data transfer | 3 | 3 | 9 | Clear communication and regular review; regular progress reports to project manager to minimise risk at earliest possible point |

### 8. Standards

IMS LIP (UK LeaP) – for data transfer

LDAP and SAML for the Shibboleth project – method of authorisation for resource access.

### 9. Technical Development

As this project is concerned with use cases, interoperability mappings, pilot transfers of data and Shibboleth pilots, there is no technical development as such to consider here.

### 10. Intellectual Property Rights

In our bid we wrote: We do not anticipate any IPR issues at this stage, as our main deliverables will be usecases which all partners accept will belong to the community.  Technical work will be focussed on enabling institutional systems to be interoperable – the IPR for the institutional system itself remains with the institution.  There will be no shared resources as an outcome of the project, except for the use cases and documentation.

JISC feedback urged us to consider the possibility that we might want to develop plug-ins and suggested we might benefit from reconsidering the IPR issue.  The project team discussed the feedback and will certainly remain alert to any unforeseen IPR issues arising from the project, but for the time being the position remains as stated above.

## Project Resources

### 11. Project Partners

Lead institution: University of Nottingham (Main contact:  Dr Angela Smallwood)

Role of UoN team:

- Lead UK LeaP mapping work, providing technical consultancy

- Lead the development of use cases

- Provide project direction, management and co-ordination of consortium activities, including liaison with non-funded partners, evaluation and dissemination

- Convene steering committee, team meetings, technical meetings, etc

- Provide financial management

###### The Nottingham Passport (Main contact: Phil Harley)

Role of Nottingham Passport team in the project:

- Provide use cases

- Convene meetings with colleges to coordinate and support project work

- Scope support needed to facilitate adoption of UK LeaP  within the post-16 electronic applications project

- Liaise on technology

- Attend steering committee

Date of consortium agreement: tba

Nottingham Trent University (Main contact: David Allen)

Role of NTU team in the project:

- Map the NTU PDP framework to the UK LeaP  specification.

- Use the UK LeaP  specification to develop and test the transfer of data into the NTU PDP framework from the City of Nottingham Passport, between the PDP systems in the two universities and, if possible, between the University and employer lifelong learning data files

- Develop use cases for student progression into work with local employers, for FE to HE progression and for progression achieved through the Admissions Compact Scheme

- Lead the development, implementation and testing of Shibboleth to provide a test authentication environment between project partners

Date of consortium agreement: tba

#### FE partners

Broxtowe College

Main contact: Chris Payne, MIS Manager

Date of consortium agreement: tba

New College Nottingham

Main contact: Jacky Elliott, Assistant Director: Flexible Learning

Date of consortium agreement: tba

West Nottinghamshire College

Main contact: Elaine Bonar, Associate Director: 14-19

Date of consortium agreement: tba

Role of FE partners in the project:

- Attend meetings re electronic applications

- Receive electronic applications from the Passport

- Collaborate on scoping the support needed to use the UK LeaP  specification to develop and test the transfer of data from the application on the Passport into their own MIS/PDP systems

- Liaise on technology

- Collaborate on use cases

- Representative to attend Steering committee

Ufi/learndirect (East Midlands)

Main contact: Gavin Hubbard

Role in the project:

To make researchers available, at no cost to the project, to work with project staff to map the needs of a range of work-based learners to produce use cases and scenarios.

Date of consortium agreement: tba

Partner employers

A. Rolls-Royce, Derby

Main contact: Katy Thompson, Training and Development Manager

Date of consortium agreement: tba

B. Another employer, e.g. Boots, Experian, Toyota

Main contact: tba

Date of consortium agreement: tba

Role of employers in project:

At own expense, collaborate in scoping employer requirements; details to

be agreed

Vendor: Distinction

Main contact: tba

Role: At own expense, to be agreed

Date of consortium agreement: tba

### 12. Project Management

Project management framework (organisation, reporting relationships, decision process)

The project will be under the overall direction of Dr Angela Smallwood and will be managed by her initially, pending the appointment of a project manager to a 0.5 post within the project, to run from 1 April 2005 to 31 March 2006.  The project manager will fulfil all the roles laid out in the JISC guidelines (#12.1), reporting to the project director.  All meetings of the core teams, sub-groups and cross-project fora will be arranged centrally by the project administrator.

Work at Nottingham Trent University will be co-ordinated by David Allen, who will be the NTU contact person for the purposes of project organisation and communications.  Richard Massey (NTU) will be in charge of running the Shibboleth work, which is a sub-project within this project.

The development and review of the project activity plan (overview and co-ordination of all workpackages) will be addressed on a regular basis, collectively, by members of the core team, who are identified on the cover sheet as authors of this draft plan, with the addition of the project manager (tba).

Project spending and project progress will be overseen by a Steering Committee, which will have the functions set out in the JISC guidelines (#12.6).   Membership of the committee is to be confirmed but will include representatives of partner institutions and regional and national stakeholders.

Draft membership of Steering Committee – to be confirmed

Lead institution:

Chair: PVC Prof. Pamela Gillies, University of Nottingham

Project director: Dr Angela Smallwood

Project manager: tba

UoN IT manager: David Ford

Representatives of funded partners:

NTU: [Senior Manager?], David Allen, Richard Massey

Nottingham Passport: Phil Harley

FE colleges: Sue McKnight, Vice Principal, New College, Nottingham

Representatives of non-funded partners:

Ufi/learndirect East Midlands: Gavin Hubbard

Rolls-Royce: Katy Thompson

Project stakeholders and advisers:

JISC representative

CETIS LIPSIG: Peter Rees Jones

CETIS FE Focus Group: Clive Church

UCAS: Jill Johnson

egif: John McCann

#### Membership of Project Team

David Allen

Learning and Teaching Co-ordinator, College of Arts and Design and Built Environment, Nottingham Trent University

Role:

NTU contact person, mapping NTU PDP, use cases, pedagogic implications

Contact details:

david.allen@ntu.ac.uk

Tel. 0115 848 2279

Dr David Ford, Head of Applications Development, University of Nottingham Information Services

Role:

Co-ordination of UoN IT staff input to project; advice and guidance

Contact details:

David.Ford@nottingham.ac.uk

Tel. 0115 846 7525

Phil Harley

14-19 Transition Strategy Manager, City of Nottingham Education Department

Role: use cases, convene meetings with colleges, scope support needed within post-16, liaise on technology

Contact details:

Philip.harley@lea.nottinghamcity.gov.uk

Tel: 0115 915 0789

Sandra Kingston

PADSHE Project Secretary

Role:

Project administrator

Contact details:

Sandra.Kingston@nottingham.ac.uk

Tel. 0115 846 7300

Richard Massey

e-Systems Group Manager (Libraries and Learning Resources), Nottingham Trent University

Role:

Provision of technical support for NTU mapping; Shibboleth component manager

Contact details: Richard.massey@ntu.ac.uk

Tel: 0115 848 2279

Dr Karen Moss

Learning and Teaching Co-ordinator for College of Science and Technology, Nottingham Trent University

Role:

Mapping NTU PDP, use cases, pedagogic implications

Contact details:

Karen.moss@ntu.ac.uk

Tel: 0115 848 3320

Project Manager (0.5): tba

Role:

Contact details:

Dr Angela Smallwood, Director of the PADSHE Project

Role:

Project Director, including project manager pending new appointment

Contact details:

Angela.Smallwood@nottingham.ac.uk

Tel. 0115 846 7301

##### Training needs

Training is needed for NTU and FE staff in developing scenarios and use cases and in LIP mapping.  In the first instance, this will be provided by team members from the University of Nottingham, drawing upon the expertise of Peter Rees Jones in a consultancy capacity.  Also see #13.

Training in accessibility issues will be organised by drawing on the expertise of colleagues from the JISC MLEs for LLL project at Loughborough College, on a consultancy basis.

### 13. Programme Support

In relation to the Shibboleth pilot, the project team is keen to benefit from the SDSS and the proposed ‘Assisted Take-Up Service’.

The project would also appreciate support from both the CETIS FE Focus Group and the CETIS LIPSIG to help develop capacity in the FE colleges in the project, since we anticipate that the use cases of learner support in FE will identify requirements for a greater degree of granularity than we have so far encountered in HE.

### 14. Budget

The feedback on the budget as presented at the bidding stage indicated that staff costs should be expressed not in terms of days contributed but as % FTEs.  Wherever possible this change has been made, namely in respect of the quantifiable input by University of Nottingham staff committed to the project (see revised budget in Appendix A).

However, the workshop-based approach which the project is taking requires certain elements of the staff costs to remain on a day-rate basis, possibly even after the detailed schedule of use case developments and data transfers has been agreed, to allow us the flexibility we need to bring in staff from either HEI and from one FE college or another, as the work develops.

A figure for contingency has been included and spending under this budget head will be reviewed in good time ahead of the end of the project.

## Detailed Project Planning

### 15. Workpackages

A overview plan has been developed as an Excel spreadsheet and is attached as Appendix B as an addition to the completed workpackages template.  The detailing of the overview plan will evolve as the project develops.

### 16. Evaluation Plan

Clive Church, of CETIS FE SIG and Newark College, has agreed to be External Evaluator for the project and will develop a detailed evaluation plan in consultation with the project team. This will be submitted separately when available (current target date: end of April 05).

### 17. Quality Assurance Plan

| Deliverable | Quality issue/criteria | Compliant with/QA process used | Who signs off |
| --- | --- | --- | --- |
| Project website | Usability Accessibility | Peer review W3C markup standards; UoN accessibility policy | Project Director |
| Workshops and conference presentations | Fitness for purpose | Peer review | Project Director |
| Use cases | Version control Usability | Use case methodology Peer review | Project Director with advice from Peter Rees Jones |
| Shibboleth test transfers | Adherence to specification | Specification standards | David Ford |
| Consultation/ dissemination events | Fitness for purpose | Peer review Project objectives | Project team/Steering Cttee |
| Reports | Version control Usability | JISC standards | Steering Cttee/JISC programme manager |
| Technical specifications | Version control | UoN/NTU IS documentation standards | David Ford with advice from Peter Rees Jones and TechDis colleagues |
|  | Fitness for purpose | Peer review; assessment against objectives |  |
|  | Adherence to standards | HEI/JISC standards |  |
|  | Accessibility | HEI guidelines, JISC guidelines, advice from Loughborough College project (on consultancy basis) |  |
| Documentation standards | Version control | JISC/UoN policy | Steering Cttee |
| Evaluation report | Usability Version control | Best practice | Steering Cttee |
| Final project report | Version control | JISC documentation standards | Steering Cttee/JISC |
| Case study | Version control Usability | Case study template | Steering Cttee/JISC |

### 18. Dissemination Plan

We intend to run web-based consultations about the developing use cases on the project website and to use our regional and national networks to consult on the outcomes of both major phases of work, as shown on the Excel chart in Appendix A.

One possibility being explored is to develop a series of events bringing stakeholders in the Nottingham area together with their opposite numbers in Manchester, where developments with a 14-19 eProgress File in Salford and ePortfolio developments at Manchester Metropolitan University offer opportunities for high starting-point consultations.

The design of the dissemination strategy is timetabled as a team activity for April 05.   The strategy will be presented to the first meeting of the project steering committee for approval in May/June 05 and included in the June progress report to JISC.

### 19. Exit/Sustainability Plan

| Project Outcomes | Action for Take-up & Embedding | Action for Exit |
| --- | --- | --- |
| Contribution to the ongoing development of the UK LeaP specification | Regular contact with CETIS LIPSIG through attending meetings and consulting convenor (Peter Rees Jones) directly | The work of this project will be absorbed into the revision of the specification |
| Cross-sector, cross-institutional collaboration for technological interoperability in support of widening participation | UK LeaP mapping fully integrated into the process of mounting the NTU institutional progress file on the web which will take place during the life of this project | All local institutions committed to maintaining this outcome |
| Use of interoperability standards for FE admissions process in Greater Nottingham | Assist with interoperability of not only PDP data but also learners’ administrative data, to embed the practice of data transfer from KS4 to FE in the FEIs | Help to sustain the commitment of both city and county LEAs to maintain the Nottingham Passport for 14-19 |
| Project Outputs | Action for Take-up & Embedding | Action for Exit |
| Website | Keep well up to date and constantly enriched as a resource; Use for interactive consultations on use cases in two phases to bring users back, signalled by email alerts | University of Nottingham is committed to maintaining the website for at least three years |
| Scenarios and use cases | Document and publish iteratively on website | Outcomes factored into ongoing development of 14-19 and HEI PDP systems in the region and into revision of UK LeaP specification |
| Data transfers | Document and publish report on website; if possible also involve admin systems as well as PDP systems and involve vendor | Outcomes factored into Reference Model work on ePF |
| Conference presentations Consultation and dissemination events | Participate proactively in related events external to project relevant to target audiences. Engage key users and local and national stakeholders by invitation to use website and attend events; publish reports | Outcomes factored into final versions of scenarios and use cases and also into plans for follow-up developments and partnerships |
| Findings of Shibboleth pilot | Develop Shibboleth work through close contact from the start with appropriate specialist technical groups and other piloting teams outside this project, with wider dissemination as appropriate | Raise awareness of implications of work from an early stage with IS and senior management in both HEIs |
| Scoping of interoperability issues for employer(s) | Engage interest of employer contacts in pursuing the work further beyond the bounds of this project |
| Technical specifications | Document and contribute to ongoing refinement of UK LeaP |
| Reports and case studies | Make available on website and invite comments via email list. Produce different versions if necessary for different audiences/stakeholders and produce in most usable form | Website and hard copy materials to be available for at least three years after end of project. |

List any project outputs that may have potential to live on after the project ends, why, how they might be taken forward, and any issues involved in making them sustainable in the long term.

| Project Outputs | Why Sustainable | Scenarios for Taking Forward | Issues to Address |
| --- | --- | --- | --- |

## Appendixes

Appendix A   Project budget summary – revised February 2005

|  | Funding sought from JISC | Institutional contributions |
| --- | --- | --- |
| Staff costs 10 use case workshops led by senior HE staff: Project director, SL (0.14 FTE for 12 months) = 8K IT manager, Level 7 (0.12 FTE for 12 months) = 8K Other costs: average 2 people from each of 3 institutions per workshop = 6 days @ £400 pp pd including expenses x 10 = 24K | 40K |  |
| 5 LIP transfers Training and support for LIP mappings provided by UoN Analyst, Level 4, (0.25 FTE for 12 months) = 7.5K a) per mapping: 5 person days per institution @ £500 pp pd + development costs: 20 days @ £200 pp pd x 5 = 32.5K | 40K |  |
| b) per transfer 5 person days (institution A) 5 person days (institution B) = 10 days @ £200 pp pd x 5 | 10k |  |
| Consultancy: Peter Rees Jones; Loughborough College 10 days @ £400 pd | 4K |  |
| Project Director, SL (0.14 FTE for 15 months) | 9.6K |  |
| Project Manager, Level 4 (0.5 for 12 months) | 20K |  |
| Admin support, Level 4 (0.4 FTE for 15 months) | 8K |  |
| Equipment and consumables | 4K |  |
| Travel and Subsistence (including workshop + steering ctee costs) | 15K |  |
| Dissemination 28 days @ £400 | 11.2K |  |
| Evaluation 20 days External Evaluator consultancy @ £400 | 8K |  |
| Contingency (due for review September/October 2005) | 5K |  |
| University of Nottingham contribution (overheads, staff resources, etc) |  | 40K |
| Nottingham Trent University contribution (overheads, staff resources, etc) |  | 30K |
| Total | 174.8K | 70K* |

* In addition, value will be added to the project by the contribution of Ufi/learndirect, the cost of which, as the letter of support confirms, will be met by the company itself.

| Budget Summary: Shibboleth Option |  |
| --- | --- |
| Developer/programmer/analyst 0.6 @ £32,000 x 1.25 | £ 24,000 |
| Project Management 0.1 @ £50,000 x 1.25 | £ 6,250 |
| Test servers | £ 6,000 |
| Additional Dissemination (technical) | £ 2,000 |
| Total for Shibboleth Option | £ 38,250 |

### Appendix B. Workpackages

### Appendix C. Work Plan Overview (Excel spreadsheet)